Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 12

## Meeting Details

|  |  |
| --- | --- |
| Date: | 21/09/2020 |
| Venue: | Microsoft Teams |
| Attendees: | David Blanch  Nam Le  Rodrigo Miguel Rojas  Winston . |
| Apologies: | N/A |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
|  | Some logical error in back end |
|  | Some variable names are refactored, so code in front end has to change as well |
|  | Some unit tests are not functioning properly and needs to be resolved |
|  | Finish up sprint 2 |
|  |  |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Fix logical error on back end and finish up sprint 2 | Nam Le | 21/09/2020 |
| 2 | Fix logical error on back end and finish up sprint 2 | David | 21/09/2020 |
| 3 | Refactor component names to match variables and finish up sprint 2 | Winston | 21/09/2020 |
| 4 | Fix unit tests to work and finish up sprint 2 | Rodrigo | 21/09/2020 |
|  |  |  |  |