**Sprint #1 Planning**

Team: SEPT\_THURS\_18.30\_06

Sprint: #1

Date: 24/08/2020

Attended:

Scrum Master: Winston . (s3777969)

Product Owner: Rodrigo Miguel Rojas (s3784466)

Development Team: Nam Le (s3625204)

David Blanch (s3589310)

Goal:

To implement the functionalities of each user story set for the first sprint of the probject including pushing changes to the GitHub repository following correct Git flow, and updating the ClickUp and diagrams to match the final state of the project by the end of the sprint.

Duration of the Sprint:

Sprint 1 will run for a duration of 2 weeks.

What is the Team’s Vision for this Sprint?

The items from the product backlog that will be committed to the sprint backlog are the login and signup user story functionalities, as well as the user stories for admins adding workers. This will be done because the goal is to finish implementing these functionalities by the end of the first sprint, so they should be able to be moved from the product backlog to the sprint backlog.

The shippable product by the end of the first sprint should have a fully functioning login and signup feature, as well as a fully functional worker signup feature that the admin can undertake. This also includes a fully functioning and designed webpage.

Estimation in Story Points:

The points given to each user story in sprint 1 are as below (points by hour):

* As a customer, I want to be able to log in to use the booking system (8 points)
* As a worker, I want to be able to log in so I can view the customers who have a booking with me (8 points)
* As an admin, I want to be able to log in so I can view the dashboard to monitor the bookings of the day (8 points)
* As a customer, I want to sign up to view the services of the application (10 points)
* As an admin, I want to sign up to provide my services to customers (8 points)
* As an admin, I want to add new workers, so all new workers are accounted for (8 points)