**Sprint #1 Retrospective**

Team: SEPT\_THURS\_18.30\_06

Sprint: #1

Date: 08/09/2020

Attended:

Scrum Master: Winston . (s3777969)

Product Owner: Rodrigo Miguel Rojas (s3784466)

Development Team: Nam Le (s3625204)

David Blanch (s3589310)

Things That Went Well:

Overall, the whole sprint went well. The implementation of each user story was done successfully and at a satisfiable level. The communication between each team member was good, and all problems that arose was quickly dealt with because of the quick communication. Meetings were consistent, and each member left every meeting with a clear understanding of what to do before the next.

Things That Could Have Gone Better:

The overall coding process could have been more efficient, as the front-end reported having problems implementing features and spent quite a lot of time researching and finding out how to code the front end. Some miscommunication did happen however, as the back-end and front-end would sometimes not match up, and either the front-end team, or back-end team would have to redo code for the project to run properly.

Things That Surprised Us:

The front-end team reported some difficulty getting used to using react, which was surprisingly more difficult than originally thought. Nothing else was surprising during this sprint.

Lessons Learned:

The lessons learned would be to plan more ahead when creating the pathway between the front-end and back-end so there would be consistency between the two, and no problems when sending data back and forth.

Final Thoughts:

The sprint went well overall, with little to no problems in terms of functionality implementation. The work ethic of each member was great and should be kept up for upcoming sprints, and the only things to change would be better planning for the future.