**Sprint #2 Retrospective**

Team: SEPT\_THURS\_18.30\_06

Sprint: #2

Date: 22/09/2020

Attended:

Scrum Master: Winston . (s3777969)

Product Owner: Rodrigo Miguel Rojas (s3784466)

Development Team: Nam Le (s3625204)

David Blanch (s3589310)

Things That Went Well:

One again, the sprint went well. The implementation every single user story was done successfully. The communication between each team member was improved, as there was more communication and meetings regarding how to proceed with the functionalities. The coding process went better than the first sprint as there was a better understanding of how to use react / springboot. Meetings were consistent, and each member left every meeting with a clear understanding of what to do before the next.

Things That Could Have Gone Better:

The only thing that could have gone better was better time usage, as there was too little time spent on implementing the user stories than planned, mostly due to other commitments outside of the project (ie. Other assignments).

Things That Surprised Us:

The implementation of CircleCi, and AWS were more difficult than originally thought, resulting in them being less than perfect, and maybe even somewhat incomplete.

Lessons Learned:

The lessons learned would be to plan ahead once again, as the last-minute implementation of CircleCi and AWS due to looking at the deliverables too late caused a great amount of stress between each member. Properly reading the deliverables, and how to do each one would be a great lesson to learn for the next sprint.

Final Thoughts:

The sprint went well overall, with little to no problems in terms of functionality implementation. Most problems occurred outside of functionality implementation, such as the CircleCi and AWS tasks. The work ethic of each member was great and should be kept up for upcoming sprints, and the only things to change would be better planning for the future.