Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 15

## Meeting Details

|  |  |
| --- | --- |
| Date: | 06/10/2020 |
| Venue: | Microsoft Teams |
| Attendees: | David Blanch  Nam Le  Rodrigo Miguel Rojas  Winston . |
| Apologies: | N/A |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
|  | Additional back-end routes for Milestone 3 |
|  | Additional front -end function for Milestone 3 |
|  | Function for getting/setting timeslots for booking |
|  | Function for getting/setting dates for booking |
|  |  |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Work on back end functionality (timeslot route) | Nam Le | 08/10/2020 |
| 2 | Work on back end functionality (date route) | David | 08/10/2020 |
| 3 | Work on booking a service on specific date functionality | Winston | 08/10/2020 |
| 4 | Work on booking a service on specific date functionality | Rodrigo | 08/10/2020 |
|  |  |  |  |