Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 17

## Meeting Details

|  |  |
| --- | --- |
| Date: | 09/10/2020 |
| Venue: | Microsoft Teams |
| Attendees: | David Blanch  Nam Le  Rodrigo Miguel Rojas  Winston . |
| Apologies: | N/A |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
|  | Working on cancelling a booking |
|  | A few API routes needed for cancelling a booking at back end |
|  | Try to implement JWT |
|  |  |
|  |  |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Work on JWT | Nam Le | 15/10/2020 |
| 2 | Work on back end functionality for cancelling a booking | David | 15/10/2020 |
| 3 | Work on front end functionality for cancelling a booking | Winston | 15/10/2020 |
| 4 | Work on front end functionality for cancelling a booking | Rodrigo | 15/10/2020 |
|  |  |  |  |