**Sprint #3 Planning**

Team: SEPT\_THURS\_18.30\_06

Sprint: #3

Date: 23/09/2020

Attended:

Scrum Master: Winston . (s3777969)

Product Owner: Rodrigo Miguel Rojas (s3784466)

Development Team: Nam Le (s3625204)

David Blanch (s3589310)

Goal:

To implement the functionalities of each user story set for the third sprint of the project including pushing changes to the GitHub repository following correct Git flow, and updating the ClickUp and diagrams to match the final state of the project by the end of the sprint.

Duration of the Sprint:

Sprint 3 will run for a duration of 3 weeks.

What is the Team’s Vision for this Sprint?

The items from the product backlog that will be committed to the spring backlog are the complete booking functionalities, as well as the user stories for the contact us page. This will be done because the goal is to finish implementing these functionalities by the end of the final sprint, so they should be able to be moved from the product backlog to the sprint backlog. Overall, this sprint will aim to implement all remaining items left in the product backlog.

The shippable product by the end of the third and final sprint should have a fully functioning booking feature, and a fully functioning contact us page. The whole product should be complete, all planned features implemented, deployed, and set up on AWS. The product should be fully complete and functional by the end of this sprint.

Estimation in Story Points:

The points given to each user story in sprint 3 are as below (points by hour):

* As a customer, I want to check for services so that I know what services I can book (8)
* As a customer, I want to check for available days/times so that I know when I can book a service (8)
* As a customer, I want to check the worker providing the services so that I know who it is that is working on my booking (8)
* As a customer, I want to book a specific worker, day, and service so that I can choose the person I want, when I want, for what I need them to do (10)
* As a customer, I want to cancel my booking 48 hours before my appointment so that I don’t have to pay for a booking I cannot attend (8)
* As a customer, I want to view the history of my bookings so that I can check how often I use the services (8)
* As a worker, I want to view my profile so that I can see the days on which I work and when I have appointments (8)
* As an admin, I want to see past bookings so that there is a log of past work available when needed (8)
* As an admin, I want past bookings to be sorted by date so that it is easier to look for a specific booking (8)
* As a customer, I want to find information on the contact us page so I can find admin/worker’s contact details (8)
* As an admin, I want to list my contact details on the contact us page so I can publish my contact details to customers (8)